Contents of the project brief

A project brief or specification is a document that defines the project in detail. The scale of a project will make a difference as to the amount of information that is needed. However, here are the usually essential components of a project brief:

- Project title
Give your project a name (or a number) for ease of reference. You should use this on all documentation to do with the project - display it prominently for easy recognition!

- Key people
You should record the names of the project leader and the project sponsor(s) so that anyone interested in the project knows where to go and who to ask for further information.

- Summary
Include background information on the project, details of the goal(s) and the benefits of the project to your customers and your organisation.

- Objectives
These are the results you are hoping to achieve. You should also give some idea of when they will be achieved.

Objectives should include:

  - The milestones for the project

  - Objectives for cost, time and quality (project constraints).
Make sure your objectives meet the SMART criteria and are Specific, Measurable, Attainable, Realistic and Time achievable / Time bound.

- Critical success factors
These might be explained with your objectives. They are the things which must be achieved for the project to be considered a success.

- Budget and costs
These can only be included if they are known! If possible, detail set budget and any projected project costs. Don't struggle to make your estimates fit your budget - be realistic, and if you don't think you can deliver within your budget, then say so and explain why. If the costs are unknown they can be added later, after the detailed planning phase.

- Project risk
These are any factors which would put the success of the project in jeopardy. Do an initial assessment of what the risks to the project are. You can include a risk matrix to illustrate the primary risks and how probable they are to occur.

- Revisions/change log
This will allow you to record any changes as the project progresses. It should include a date and any stakeholders that should be notified when a change is made.

- Signing section
This should be included to record who agreed or signed off on the project.

Always date the authorisation signatures.