Project status report

A project status report acts as a factual record of how the project is progressing and is a means of taking corrective action when necessary. The fundamental information you need to produce your report is based on your project plan.

The principle questions that a project status report might help to address are:

- Which activities are behind schedule?

- If activities are behind, what affect will this have on the project completion date?

- Why are the activities delayed?

- What steps have been, or will be needed to correct the situation?

You can then use a Gantt chart summary to:

- Compare actual results against planned results

- Revise time estimates as required

- Emphasise any critical elements

- Produce options for corrective action

Your actual project status report should include the following items:

- Executive report

- Explanation of the programme

- Estimated completion dates

- Status of critical items

- Project summary

- Bar chart summary and brief explanation of project status

- Milestone report